# Grant Hackathon Brief

Team Planning Document

Team Members: Evren Arat, Samantha Aguirre, Kauser Razvi (if available) + 1-2 members (TBD)

Event: CGU Hacks

Pre-Event Session: Friday, November 15, 2025 | 3:00-6:00 PM (Zoom)

Hackathon Day: Saturday, November 16, 2025 | 9:00 AM - 6:00 PM

Document Purpose: Proposed coordination framework for team review and adaptation

COLLABORATIVE APPROACH: This document represents a suggested framework for team coordination. All team members are welcome to review prior to Saturday and contribute feedback. The work is largely no-code (research, testing, coordination, writing) which naturally supports consensus-based collaboration. We'll work together leveraging our individual strengths and experiences rather than rigid role assignments. All "Decision Points" require explicit team consensus.

## I. Project Overview

### A. Mission Statement

GrantBridge (working title) is an open-source grant discovery and application support platform designed to democratize access to funding for under-resourced nonprofit organizations. The platform addresses the critical gap where small nonprofits waste 10-20 hours weekly searching fragmented grant databases while being priced out of existing tools (typically $3,000+ annually).

### B. Current Project Status

Completed Prior to Hackathon:

- Complete functional prototype (FastAPI backend, accessible web frontend)

- Database architecture (SQLite with extensible schema)

- Grant matching algorithm (mission, budget, geographic, capacity scoring)

- AI-powered application assistance (pitch generation, budget templates)

- Accessibility-first interface (WCAG 2.1 AA compliant)

- Complete technical documentation

- Scalable data pipeline architecture (n8n workflow designs)

- Test scenarios and validation protocols

To Be Completed During Hackathon:

- Real grant data integration (federal and/or foundation sources)

- User experience refinement based on team testing

- Production deployment (live accessible URL)

- Presentation materials and demo preparation

- Quality assurance and bug fixes

### C. Technical Architecture Summary

The GrantBridge platform employs a separation-of-concerns architecture where the application focuses on user experience (application support) while data collection infrastructure (scraping, APIs, etc.) operates independently. This design enables unlimited scalability without application code modification and limits privacy concerns.

Team Discussion Space: Technical questions or concerns about the current implementation?

## II. Team Coordination Approach

### A. Collaborative Work Philosophy

Rather than rigid role assignments, we propose a flexible coordination model that leverages team members' strengths while maintaining adaptability. The bulk of hackathon work involves research, testing, refinement, and strategic analysis—activities that benefit from collaborative input and shared ownership.

Core Principles:

- Decisions made by consensus with documented reasoning

- Work assignments emerge from strengths and interests

- Pair work encouraged for complex tasks

- Regular check-ins maintain alignment

- Individual autonomy within agreed frameworks

### B. Key Work Streams

Technical Development Stream:

- Grant data integration (API connections, web scraping, data validation)

- Backend refinements based on testing feedback

- Deployment and production environment setup

- Quality assurance and bug fixes

- AI Development Agents: We have specialized Cursor AI agents pre-configured for different development tasks (data pipeline, frontend, accessibility testing, etc.). The team can use these as-is (as well as provide input on adding/removing/modifying agents) and we'll check in periodically to see if adjustments are needed. See CURSOR_AGENTS.md for details.

User Experience Stream:

- Interface testing with realistic scenarios

- Accessibility validation (WCAG compliance, screen reader testing)

- User flow documentation and feedback collection

- Frontend polish and iterative improvements

Strategic Analysis Stream:

- Competitive landscape research and positioning

- Market analysis and user validation

- Strategic narrative development for IST 601 analysis

- Academic documentation and requirement fulfillment

Presentation & Documentation Stream:

- Demo preparation and rehearsal

- Slide deck development

- Technical documentation refinement

- Post-hackathon deliverables planning

C. Parallel Testing Track: MyGPT as Prototype Lab

To enable collaborative testing without requiring technical setup, we can use a custom MyGPT as a no-code testing environment. This allows team members to iterate on user experience, conversation flows, and matching logic while technical development proceeds in parallel.

MyGPT Testing Benefits:

- No installation required - anyone can test immediately

- A/B test different matching approaches (simple vs. extended)

- Iterate on conversation flow and information gathering

- Generate realistic test scenarios and edge cases

- Document user experience insights for backend implementation

- Validate accessibility considerations in practice

Testing Questions to Answer:

- How many questions before users feel overwhelmed?

- Does extended logic provide value or just complexity?

- What information is genuinely useful for matching?

- How should grant recommendations be explained?

- What accessibility patterns emerge during real use?

Integration Workflow:

- UX team tests with MyGPT, documents findings

- Technical team implements validated patterns in backend

- Regular check-ins align MyGPT learnings with code development

- By end of hackathon, MyGPT validates UX while backend handles scale

### D. Decision-Making Framework

For Quick Decisions (can be made during work):

- Minor UI adjustments or text changes

- Bug fixes that don't affect architecture

- Documentation improvements

- Presentation slide refinements

For Major Decisions (require team discussion):

- Technology choices or architecture changes

- Feature prioritization when time-constrained

- Strategic positioning or messaging

- Presentation content and flow

For Time-Sensitive Decisions (need quick resolution):

- Gather available team members immediately

- Present options with pros/cons

- Vote if needed (simple majority)

- Document decision and reasoning

- Move forward without second-guessing

III. Hackathon Timeline

Saturday 9 AM-6 PM:

- 9-12 PM: Setup and core work (grant data integration, UX testing with MyGPT, bug fixes)

- 12-1 PM: Lunch and informal check-in

- 1-4 PM: Integration and polish (testing, refinement, documentation)

- 4-6 PM: Presentation prep, rehearsal, and demo

After Hackathon (Following 3 Weeks):

- IST 601 strategic analysis paper (separate assignment, due December 2)

- Optional: Continue development as open-source project

## IV. Quality Standards and Success Criteria

### A. Minimum Viable Demo Requirements

- Application launches without errors

- User can input organization profile

- System returns relevant grant matches

- Matching logic is explainable and defensible

- Interface is accessible and professional

- Demo works reliably in presentation environment

### B. Strategic Analysis Requirements (IST 601 - 80% of Grade)

- Clear problem statement with evidence

- Competitive landscape analysis

- Technical architecture justification

- Ethical considerations and accessibility approach

- Market validation and user research

- Strategic recommendations and next steps

### C. Presentation Quality Standards

- Clear narrative arc (problem → solution → impact)

- Live demo that works reliably

- Technical competence demonstrated

- Strategic thinking evident

- Professional delivery and polish

- Prepared for questions and challenges

## V. Reference Materials

### A. Key Documentation Files

Located in Project Folder:

- README.md - Project overview and mission

- QUICKSTART.md - Technical setup guide

- TEAM_BRIEF.md - Comprehensive onboarding

- ACCESSIBILITY_FRAMEWORK.md - Accessibility approach

- BRANDING.md - Mission and positioning

- Grant_Discovery_Test_Scenario.md - User testing walkthrough

Team Member Research Documentation:

Kauser and Samantha have prepared a variety of research items that can referenced throughout for testing scenarios, market positioning validation, and strategic narrative development.