# GrantBridge - Hackathon & IST Project Proposal

For: Kauser, Samantha, Evren

Date: November 13, 2025

Purpose: Align on Saturday hackathon + IST 601 final project approach

Quick Context: Mahesh confirmed Samantha and I can work together at Saturday's hackathon on our IST final project prototype. We'll be paired with 2 other students for the hackathon, but our IST team remains the three of us. This document outlines the proposed approach - nothing is finalized yet (even the app name, just a suggestion).

## Project Overview

Problem: Small nonprofits spend 10-20 hours/week searching fragmented grant databases. Existing tools cost $3,000+/year.

Solution: Open-source grant discovery and application tool combining automated data aggregation with AI-assisted application support.

Target Users: Under-resourced nonprofits (<$500k budgets)

## Development Approach (Transparency)

I'm using AI-assisted development to accelerate prototyping:

- Cursor IDE (VS Code fork with AI integration)

- Claude AI for architecture and code generation

- My role: System design, decisions, testing, integration

This approach enables rapid prototyping in 2 days while maintaining human oversight. For IST documentation, we'll be transparent about this methodology as it demonstrates AI-augmented workflows.

## Current Status (What Actually Exists)

Technical Stack (Open Source):

- Backend: FastAPI (Python web framework) + SQLite (lightweight database)

- Frontend: HTML/CSS/JavaScript (standard web technologies, no frameworks)

- Dependencies: BeautifulSoup & Requests (for web scraping), Pandas (data processing)

- All free/open source, runs locally, no cloud costs for MVP

What's Coded:

- API with endpoints for searching grants, matching to organizations, generating pitch paragraphs and budgets

- Web interface with chat-based UI and 4-stage workflow (Profile → Discover → Apply → Submit)

- Database schema for organizations, grants, and application materials

- Matching algorithm that scores grants on: mission (30%), budget fit (25%), geography (20%), organizational capacity (25%)

- Currently populated with 5 sample grants for initial testing

Next Steps (Tonight/Friday):

- Build Grants.gov scraper using their official XML feed (2,000+ federal grants)

- Build foundation website scraper for private/corporate grants

- Run scrapers overnight to populate database with 3,000-5,000 real grants

- Test full stack integration and share testable version with team

Saturday (With Full Team):

- Test complete workflow with real grant data

- Refine matching algorithm and validate data quality

- Polish user experience and add missing grants

- Build presentation materials

Weeks 2-4 (IST Analysis Phase):

- Strategic analysis of nonprofit adoption barriers

- Ethical framework for data accuracy and bias

- Competitive positioning vs. paid tools

- Implementation roadmap for real-world deployment

## Hackathon Strategy (Nov 14-15)

### Team: Evren + Samantha + 2 new members (assigned Saturday morning)

Proposed Roles:

- Evren: Backend development, data scraping, API integration

- Samantha: User experience design, presentation strategy

- New Member 1: Grant research/data validation

- New Member 2: Frontend polish/UX testing

Deliverable: Working prototype with live database.

## IST 601 Final Project (Nov 14 - Dec 2)

### Team: Kauser, Samantha, Evren

Timeline:

- Week 1 (Nov 14-20): Hackathon prototype build

- Weeks 2-4 (Nov 21-Dec 2): Strategic analysis, ethical framework, documentation

### Proposed Division (Loose guidelines):

- Evren: Technical implementation, demonstration

- Samantha: Strategic implementation plan, presentation materials

- Kauser: Topic rationale, ethical considerations, reflection

## What Would Be Most Helpful Before Saturday (Optional)

From Kauser - If You Have Time, No Pressure:

- Are you comfortable with this hackathon → IST integration approach?

- Any concerns about scope or roles?

- Anything you want to add? I will reconcile my extended plans against any documents you add to the folder you recently shared)

From Samantha:

- Thoughts on this proposal?

## Success Metrics

Hackathon (This Weekend):

- Working prototype with 3,000+ grants

- Live demo capability

- Team collaboration

IST 601 (Dec 2 Deadline):

- Comprehensive strategic analysis

- Robust ethical framework

- Professional presentation

- Strong academic narrative

Bottom Line: Hackathon builds the prototype (20% technical demo). Next 3 weeks focus on strategic analysis and ethics (80% of IST grade). Both pieces are critical - this approach just frontloads the technical work so we can focus on strong analysis together.